**Meeting Minutes**  
**Date:** 18th March 2025  
**Time:** 2:00 PM – 4:00 PM  
**Minutes Recorded By:** Ramzan

**Attendance:**  
Osman, Harris, Yahya, Ramzan, Barirah, Saif, Aadam  
**Absentees:**  
None

**Agenda:**

* Review progress and completion of pending coding tasks.
* Ensure all GitHub commits have been made.

**Discussion Summary:**

* **Sensor Data Page(Osman)-** Added timeline filters for past hour, need to add remaining timeline filters
* **Admin Page (Yahya)-** Added the remove sensor feature to admin panel but needs to ensure deletions are reflected in database
* **Traffic Light System and machine-learning (Aadam )-**machine learning model upper and lower bounds stored in forecastline5 and line4 tables – needs to ensure live data and forecast data timestamps match up correctly
* **Account page (Ramzan)-** change password feature added for logged-in users on account page- need to change account page CSS styling
* **Dark mode implementation(Saif)-** dark mode implemented on all pages, CSS styling still needs to be refined on some pages
* **Historical Data Page (Harris)-** Date and timeline feature has been implemented but only works partially and needs refining
* **Dashboard Design (Barirah)**- Dashboard design improved, general CSS styling needs to be fixed for graphs, acceptance testing document template has been completed
* The team will handle general CSS fixes to ensure consistent styling across all pages and improve the overall user experience.

**Next Steps:**

* Remaining tasks for respective coding features to be completed and reviewed for next meeting