**Meeting Minutes**  
**Date:** 10th April 2025  
**Time:** 11:00 PM – 2:00 PM  
**Minutes Recorded By:** Ramzan

**Attendance:**  
Yahya, Barirah, Aadam, Osman, Saif, Ramzan  
**Absentees:**  
Harris

**Agenda:**

* Ensure all GitHub commits have been made.
* Check testing documentation progress

**Discussion Summary:**

* **Unit testing (Aadam)-** machine learning testing has been completed
* **Unit testing (Yahya)-** unit testing documentation has been completed
* **Ramzan -** cleaned API and ensured historical data page is up to date
* **Saif-** fixed dark mode for sensor-data page
* **Acceptance Testing (Barirah, Osman, Saif)-** remaining acceptance testing tables have been refined and completed
* **Yahya**- fixed navigation layout to ensure consistency across all pages
* **General CSS (Yahya, Osman, Barirah)**-sorted out titling styles and widget container sizes to accommodate X and Y-axis for the charts properly

**Next Steps:**

* Merge testing document and submit