**Meeting Minutes**  
**Date:** 11th March 2025  
**Time:** 2:00 PM – 4:00 PM  
**Minutes Recorded By:** Ramzan

**Attendance:**  
Osman, Harris, Yahya, Ramzan, Barirah, Saif, Aadam  
**Absentees:**  
None

**Agenda:**

* Review progress and completion of pending coding tasks.
* Ensure all GitHub commits have been made.

**Discussion Summary:**

* For the CW2 coding tasks, the Sensor Data Page assigned to Osman needs to be fixed so that it shows recent data on the large graphs. When a user clicks on a graph from the homepage and it takes them to the sensor data page, it should already have recent data on the graphs and loaded into average values.
* Yahya will working on the Admin page (editing user details) and the sensor deletion feature.
* Aadam will work on implementing the Traffic Light System using machine learning.
* Ramzan will work on the Account Page, which involves showing user details, allowing users to change passwords, and implementing a dark mode option.
* Saif will handle the Dark Mode Implementation, ensuring that each page checks the user’s preference from the database using JavaScript and styles the page accordingly.
* Harris will fix the Historical Data Page, ensuring that filtering and searching work properly, the date picker functions well, and the overall styling is improved.
* Barirah will work on developing the Forgot Password feature.
* The team will handle general CSS fixes to ensure consistent styling across all pages and improve the overall user experience.

**Next Steps:**  
All updates must be pushed to GitHub regularly.  
A progress review of coding tasks is scheduled for next Tuesday.  
The goal is to complete all tasks by next Thursday for final testing and review.