**Meeting Minutes**  
**Date:** Tuesday, 11th March 2025  
**Time:** 2:00 PM – 4:00 PM  
**Minutes Recorded By:** Ramzan

**Attendance:**  
Osman, Harris, Yahya, Ramzan, Barirah, Saif, Adam  
**Absentees:**  
None

**Agenda:**

* Review progress and completion of pending coding tasks.
* Ensure all GitHub commits have been made.
* Discuss any final changes to the SRS document to ensure submission readiness.

**Discussion Summary:**  
The Help Page assigned to Harris has been completed, merged with other pages, and uploaded on GitHub.  
The Sensor Data Page assigned to Osman and Saif has been designed and successfully integrated with the other pages. The work has been committed to GitHub.  
The Traffic Light System assigned to Ramzan has been completed and uploaded to GitHub.  
The Admin Pages assigned to Barirah have been successfully compiled and committed to the GitHub team repository.  
The SRS document has been updated with the Use Class Diagram and Interface Diagrams with minor changes.

**Additional Notes:**  
All GitHub branches have been merged into the master branch.  
The Gantt chart has been updated with the latest coding progress following the meeting.  
The SRS document with the updated minor changes has been fully compiled and submitted.

**Next Steps:**  
For the CW2 coding tasks, the Sensor Data Page assigned to Osman needs to be fixed so that it shows recent data on the large graphs. When a user clicks on a graph from the homepage and it takes them to the sensor data page, it should already have recent data on the graphs and loaded into average values.  
Yahya will continue working on the Admin Page.  
Aadam will work on implementing the Traffic Light System using machine learning.  
Ramzan will work on the Account Page, which involves showing user details, allowing users to change passwords, and implementing a dark mode option.  
Saif will handle the Dark Mode Implementation, ensuring that each page checks the user’s preference from the database using JavaScript and styles the page accordingly.  
Harris will fix the Historical Data Page, ensuring that filtering and searching work properly, the date picker functions well, and the overall styling is improved.  
Barirah will work on developing the Forgot Password feature.  
The team will handle general CSS fixes to ensure consistent styling across all pages and improve the overall user experience.

**Action Points:**  
All updates must be pushed to GitHub regularly.  
A final review of coding tasks is scheduled for next Tuesday.  
The goal is to complete all tasks by next Thursday for final testing and review.