**Date:** 6th March 2025  
**Time:** 11:00 PM – 1:00 PM  
**Minutes Recorded By:** Ramzan  
**Attendees:** Osman, Harris, Yahya, Ramzan, Barirah, Saif, Adam  
**Absentees:** None

**Agenda:**

* Thorough review of progress/completion of pending coding tasks.
* Check that GitHub commits have been made.
* Discuss any final changes to the SRS document so that changes can be implemented before the submission deadline.

**Discussion Summary:**

* **Help Page (Harris):** Help page has been completed, merged with other pages, and uploaded on GitHub.
* **Sensor Data Page (Osman and Saif):** Pages and statistical analysis have been designed and successfully integrated with the other pages. Work has been committed to GitHub.
* **Traffic Light System (Ramzan):** Completed and uploaded to GitHub.
* **Admin Pages (Barirah):** Admin pages have been successfully compiled and committed to the GitHub team repository.
* **Login Pages (Yahya) –** CSS styling to Login pages has been merged on Github
* **Login Pages (Aadam) –** CSS styling/chart formatting changes on Live Data page has been merged on Github
* **SRS Document:** Use Class Diagram has been incorporated, and interface diagrams have been updated with minor changes.

**Additional Notes:**

* **GitHub:** All respective branches have been committed to GitHub and merged into the master branch.
* **Gantt Chart:** Updated with the latest coding progress following the meeting.

**Next Steps:**

* **SRS document formatting before final submission**